DUNDU — APP LAUNCH PLAN

Stage-wise plan — Software  →  Purchase  →  Delivery & Return

Prepared 2026-09-04 — grounded in the current codebase (spec.md / detail.md) plus business decisions still open

## Status Legend

| Built (51) | Partial (10) | To Decide (23) | Not Started (20) | Needs Fix (2) |
| --- | --- | --- | --- | --- |

# STAGE 1 — SOFTWARE

## 1.1 Platforms Overview

| Platform | Technology | Audience | Status | Notes |
| --- | --- | --- | --- | --- |
| Admin Panel (admin/) | React.js + Tailwind CSS, Vite :3001 | Super Admin & Branch Admin | Built | Manages the entire online store |
| Web Storefront (web/) | React.js, Vite :3000 | Customers (browser) | Built | Public storefront + account area |
| Mobile App (mobile/) | React Native, Expo SDK 54 | Customers + Delivery Staff | Built | Two nav worlds: shopping app vs delivery-staff app, from one login |
| Backend API (backend/) | Node.js + Express, :5000 | Shared by admin/web/mobile | Built | PostgreSQL DB; REST API under /api |
| Offline System (dundu-offline/) | React + Node, planned :5001 | In-store branch staff | Not Started | Folder does not exist yet — separate DB (dundu_offline), no shared code with online system |

## 1.2 Admin Panel — Dashboard & Analytics

| Feature | What It Covers | Status | Notes |
| --- | --- | --- | --- |
| Dashboard | Total sales, total orders, total users, revenue graph, recent orders | Built |  |
| Inventory Dashboard | Stock levels across products/variants | Built |  |
| Product Insights | Overview / Categories / Product Demand / Variants tabs | Built |  |
| Sales Report | Daily sales report (branch billing) | Built |  |
| Finance Report | Revenue/finance rollups | Built |  |
| User Activity | Login logs + product view logs per user | Built |  |
| User Insights | Aggregated customer behaviour stats | Built |  |
| Birthday Ticker | Upcoming customer birthdays, shown in TopBar | Built |  |

## 1.2 Admin Panel — Catalog Management

| Feature | What It Covers | Status | Notes |
| --- | --- | --- | --- |
| Products | Add/Edit/Delete/Hide, Mark Featured, Mark Offer Product. Fields: category, name, brand, description, material, type, gender, age group, size, color, price, offer price, stock, SKU, product code, images, variants (size/color/stock/SKU) | Built |  |
| Categories | Women, Kids, Newborn, Maternity | Built |  |
| Combos | Bundle builder: combo price/offer price/stock + selectable product slots | Built | No web UI yet — admin + mobile only |
| Brands | Brand list management | Built |  |
| Product Materials | Material list management | Built |  |
| Reviews | Approve/manage customer reviews, or create admin-authored reviews | Built |  |
| New Arrivals | Flag/curate new-arrival products | Built |  |

## 1.2 Admin Panel — Orders & Fulfilment

| Feature | What It Covers | Status | Notes |
| --- | --- | --- | --- |
| Order List / Detail | Full order record, line items, customer, address | Built |  |
| Order Status Update | Pending → Packed → Shipped → Delivered | Built |  |
| Invoice Download | PDF invoice per delivered order | Built |  |
| Returns | Approve / Reject return requests | Built | Permission-gated ('returns') for branch admins |
| Cart Monitor | View active carts + abandoned-cart tracking | Built |  |
| Wishlists | View customer wishlists | Built |  |

## 1.2 Admin Panel — Marketing & Engagement

| Feature | What It Covers | Status | Notes |
| --- | --- | --- | --- |
| Announcements | Top-bar marquee text, colors, active toggle | Built |  |
| Banners | Home banner slider + badge text/color | Built |  |
| Coupons | Coupon codes applied at checkout | Built |  |
| Loyalty Cards | Points + total spend, keyed by phone number | Built |  |
| Referral System | Referral code per user, reward on successful referral | Built |  |
| WhatsApp Broadcast | Bulk WhatsApp message to customer list | Built | Needs live WhatsApp API creds |
| Spin Wheel | Weighted prize segments, per-user targeting (new/existing/VIP), time-slot windows, per-user enable toggle, forced popup, redemption log | Built | Web: passive only (auto-applies a won reward) |
| Scratch Card | Prize pool, min-order eligibility, cooldown, date window, forced popup | Built | No web UI |
| Festival Theme | Seasonal name/emoji/colors/banner + optional popup with coupon | Built | No web UI |
| First Purchase Offer | Flat discount or order-value slabs, auto-apply or coupon | Built | No dedicated web/mobile UI found — verify before relying on it |
| Birthday Campaign | 7-day-ahead lookup, WhatsApp send, configurable discount % | Built |  |
| Free Shipping Nudge | Threshold-based nudge (₹500 seen in mobile) | Partial | Mobile only — check web gap |

## 1.2 Admin Panel — Users, Staff & Settings

| Feature | What It Covers | Status | Notes |
| --- | --- | --- | --- |
| User List / Detail | Browse customers, block user, order history, addresses | Built |  |
| Admins | Add admin, assign role & permissions, branch access | Built | Permission set: billing, orders, returns, loyalty, reports |
| Delivery Staff | Manage delivery-staff accounts | Built |  |
| General Settings | Store-wide configuration | Built |  |
| Payment Methods | Configure accepted payment methods | Built | Backend gateway code covers Razorpay only |
| Delivery Settings | Delivery rules configuration | Built | Confirm shipping-fee rule engine is complete |
| Return Settings | Return-policy configuration | Built | Actual policy values still a business decision |
| Splash Screen | Mobile app splash screen config | Built |  |
| App Update Notice | Force/soft update messaging for mobile app | Built |  |

## 1.3 Business Identity Setup (do before go-live)

| Requirement | What's Needed | Purpose | Status | Notes |
| --- | --- | --- | --- | --- |
| Business Bank Account | Current account in Dundu's registered business name | Receive gateway settlements (Razorpay/Cashfree/PhonePe) + COD reconciliation | To Decide |  |
| Business PAN / GST | Registered as required for the business entity | Required to open current account + gateway KYC | To Decide |  |
| Dundu Business Phone Number | A dedicated number, not a personal one | Customer support line shown in app/web footer & invoices | To Decide |  |
| WhatsApp Business Number | Same or separate number, registered on WhatsApp Business Platform (Meta) or via Twilio WhatsApp API | Order status messages, OTP, marketing broadcast, cart-reminder nudges (spec §4) | To Decide | Backend service (services/whatsapp) exists; needs live API credentials |
| Business Email | e.g. support@dundu.com / orders@dundu.com | Support inbox, password-reset emails, invoices, Play Store/App Store developer contact | To Decide |  |
| Domain Name | e.g. dunduonline.com | Web hosting, business email, brand presence | To Decide |  |
| User Phone Verification (OTP) | WhatsApp/SMS OTP at signup & login | Confirms a real registered user before checkout | Needs Fix | otp.service.js queries columns (target/purpose) that don't exist in the otps table — verify/fix before go-live |
| User Email Verification | Not currently built | Optional extra verification / recovery channel | Not Started | Decide if needed before launch |

## 1.4 Deployment — Web, Backend, Play Store, App Store

| Item | What's Involved | Status | Notes |
| --- | --- | --- | --- |
| Backend Hosting | Cloud VM/container host (Railway, Render, DigitalOcean, AWS, etc.) + PostgreSQL DB provisioning | To Decide | docker-compose.yml already containerizes backend+db |
| Web + Admin Hosting | Domain + SSL + nginx serving web(:3000) & admin(:3001), proxying /api & /uploads to backend | To Decide | Covered by root docker-compose.yml |
| Production Environment Secrets | Real values for JWT secret, Razorpay keys, Twilio creds, Cloudinary, Google OAuth | To Decide | Full list in backend/.env.example |
| Database Migration on Deploy | Run node-pg-migrate on first boot & after every new migration | To Decide | docker compose exec backend npm run migrate — not automatic |
| Payment Gateway — Live Keys | Razorpay live mode credentials + business KYC | Partial | Cashfree / PhonePe named in spec but not coded yet |
| Android Build | Expo EAS Build → .aab | Not Started | mobile/ is Expo SDK 54, EAS-ready |
| Google Play Store Listing | Developer account (~$25 one-time), store listing, screenshots, privacy policy, content rating, internal test → production rollout | Not Started |  |
| iOS Build | Expo EAS Build → .ipa | Not Started |  |
| Apple App Store Listing | Apple Developer account (~$99/yr), App Store Connect listing, screenshots, privacy nutrition label, App Review | Not Started |  |
| Mobile Config for Production | Point EXPO_PUBLIC_API_URL at the live backend domain | Not Started | Currently falls back to a hardcoded dev LAN IP if unset |
| Offline System Build + Deploy | dundu-offline/ super-admin + branch-admin + backend-offline, separate deploy on :5001 | Not Started | Code doesn't exist yet — fully separate project |

# STAGE 2 — PURCHASE (SOURCING)

## 2.1 Sourcing by Category

| Category | Where to Purchase (fill in) | Why Here (fill in reasoning) | Status | Notes |
| --- | --- | --- | --- | --- |
| Women | — to decide — | — cost / quality / MOQ / proximity — | To Decide | App category: Women |
| Kids | — to decide — | — cost / quality / MOQ / proximity — | To Decide | App category: Kids |
| Newborn | — to decide — | — cost / quality / MOQ / proximity — | To Decide | App category: Newborn — needs safety-certified fabric (non-toxic dye, soft-cotton GSM) |
| Maternity | — to decide — | — cost / quality / MOQ / proximity — | To Decide | App category: Maternity — comfort/fabric-specialist supplier |

## 2.2 Supplier Decision Checklist (answer per supplier)

| Criteria | Question to Answer | Status | Notes |
| --- | --- | --- | --- |
| Cost | Per-unit cost vs target retail price & margin | To Decide |  |
| Quality | Sample check — fabric GSM, stitching, print quality | To Decide |  |
| MOQ | Minimum order quantity the supplier requires | To Decide |  |
| Location | Local vs outstation — freight cost & lead time | To Decide |  |
| Reliability | Delivery consistency, past buyer reviews/references | To Decide |  |
| Payment Terms | Advance % required, credit period offered | To Decide |  |
| Supplier Return Policy | Terms for returning defective/wrong goods to the supplier | To Decide |  |
| Certification (Newborn) | Safety standard / non-toxic dye certification | To Decide |  |

# STAGE 3 — DELIVERY & RETURN

## 3.1 Delivery

| Component | Condition / Detail | Status | Notes |
| --- | --- | --- | --- |
| In-house Delivery Flow | Delivery-staff role in mobile app: Home → Scan pickup QR → Complete delivery | Built | delivery_qr_token, picked_up_by/at, delivered_by/completed_at all tracked |
| 3rd-Party Courier Fields | courier_name / courier_tracking_number / courier_phone stored on order | Built | Manual entry only — no live courier API integration |
| Order Status Notifications | WhatsApp message on Packed/Shipped/Delivered | Built | Needs live WhatsApp API credentials to actually send |
| Delivery Zones / Serviceable Areas | Define which pin codes / cities are serviceable | Not Started | Business decision |
| Delivery Charges Rule | Flat fee, distance-based, or free-above-threshold | Partial | ₹500 free-shipping nudge exists in mobile; confirm full rule in Admin > Delivery Settings |
| Delivery Timeline / SLA | Target duration for each status step, communicated to customer | Not Started | Business decision |

## 3.2 Returns

| Component | Condition / Rule | Status | Notes |
| --- | --- | --- | --- |
| Return Window | e.g. "7 days from delivery" — exact number still to decide | To Decide | return_status + return_requested states already exist in schema |
| Return Request Flow | Customer requests a return from Order Detail (web & mobile) | Built |  |
| Return Approval | Admin approves/rejects under Admin > Returns | Built | Permission-gated ('returns') |
| Refund Method | Original payment method vs wallet credit vs bank transfer | Not Started | Business decision — no wallet system built yet |
| Exchange vs Refund-Only | Whether size/color exchange is offered, or refund only | Not Started | Business decision |
| Return Shipping Cost | Who bears the return freight — customer or Dundu | Not Started | Business decision |
| COD Order Refunds | Refund route for orders with no original online payment | Not Started | Business decision — likely bank transfer/UPI payout |

# FEATURE STATUS MATRIX

## Cross-platform feature coverage

| Feature | Admin | Web | Mobile | Backend | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Spin Wheel | Full config | Passive (auto-applies win) | Full UI | Full (7 migrations) | Partial | Web experience gap |
| Scratch Card | Full config | None | Full UI | Full (self-migrated tables) | Partial | Web experience gap |
| Festival Theme | Config page | None | Full theming + popup | Settings-table only | Partial | Web experience gap |
| First Purchase Offer | Config page | Not found | Not explicit | Settings-table only | Partial | Needs a real consuming UI |
| Birthday Campaign | Full | Full popup | Full popup | Full | Built |  |
| Free Shipping Nudge | Check Settings | Not found | Full | Threshold-based | Partial | Web experience gap |
| Combos (Bundles) | Full CRUD | Not found | Full screens | Full (cart + tables) | Partial | Web experience gap |
| Offline / Branch System | N/A | N/A | N/A | N/A | Not Started | Planned only — code doesn't exist |
| Payment Gateway | Razorpay only | Razorpay only | Razorpay only | Razorpay only | Partial | Cashfree/PhonePe named in spec, not implemented |
| OTP Service | — | — | — | Column mismatch bug | Needs Fix | Verify before relying on OTP login |
| Wallet | — | — | — | — | Not Started | Recommended future feature (spec §6) |
| Multi-language Support | — | — | — | — | Not Started | Recommended future feature (spec §6) |
| Live Delivery Tracking | — | — | — | — | Not Started | Recommended future feature (spec §6) |
| AI Product Suggestions | — | — | — | — | Not Started | Recommended future feature (spec §6) |
| Vendor Panel | — | — | — | — | Not Started | Recommended future feature (spec §6) |